SCHOLARLY PLATFORM

Sprint 24 Handoff Document

Observability + Review Pipeline

16 February 2026

# 1. Sprint Summary

Sprint 24 adds two critical operational pillars. Path B installs the control room: 5 Grafana dashboards (31 panels total), 11 alert rules with PagerDuty/Slack routing, structured logging with correlation IDs across 5 service log groups, 28 custom Prometheus metrics, and Grafana provisioning via Terraform (4 files). Path C builds the quality gate: a five-stage review pipeline (automated validation → AI review → peer review → pilot testing → publication), reviewer matching by phonics phase expertise with XP incentives, AI review via Claude with structured rubric-based prompts, content safety hardening with image moderation (AWS Rekognition), bias detection, and a DynamoDB audit trail.

| Metric | Value |
| --- | --- |
| Sprint Lines | 2,975 across 4 files |
| Test Cases | 120 (60 Path B + 60 Path C) |
| Cumulative Lines | ~133,883 |
| Cumulative Tests | ~920 |
| Dashboards / Panels | 5 / 31 |
| Alert Rules | 11 (5 critical + 6 warning) |
| Prometheus Metrics | 28 custom |
| Review Stages | 5-stage quality gate |

# 2. Deliverables

| ID | Deliverable | Path | Lines |
| --- | --- | --- | --- |
| B24-001 | Grafana Dashboard Suite (5 dashboards, 31 panels) | B | ~500 |
| B24-002 | Alert Rules + PagerDuty/Slack (11 rules) | B | ~280 |
| B24-003 | Structured Logging Pipeline (5 log groups) | B | ~260 |
| B24-004 | Grafana Provisioning + 28 Prometheus Metrics | B | ~250 |
| C24-001 | Automated Validation (7 parallel checks) | C | ~450 |
| C24-002 | AI Review Stage (Claude rubric prompt) | C | ~350 |
| C24-003 | Peer Review + Reviewer Matching + XP | C | ~320 |
| C24-004 | Content Safety (Rekognition + bias + audit) | C | ~320 |
| T24 | Test Suite (120 tests) | B+C | 205 |

# 3. Path B Details

## 3.1 Dashboard Suite

API Performance: P95 latency by endpoint (200ms target, 2s SLA), error rate (5% critical), request rate, heatmap, active connections, status codes. Database Health: query P95 (100ms warning, 500ms critical), connection pool gauge (80% critical), QPS by type, slow query table, storage trending, replication lag. Content Generation: pipeline success rate, stage duration P95, queue depth, cost per book ($1.53 target, $2 alert), decodability heatmap, regeneration rate. User Engagement: daily active readers, books read, completion rate, WCPM by phase, session duration heatmap, re-read rate. Cost Tracking: monthly provider spend, budget gauge (80%/100%), cost trend, breakdown pie, token usage, daily forecast.

## 3.2 Alert Rules

Critical (PagerDuty): API P95 > 2s, error > 5%, DB pool > 80%, disk > 85%, NATS lag > 10K, budget exceeded. Warning (Slack): generation > $2/book, auth failure > 10%, budget > 80%, CDN miss > 20%, decodability failure > 20%. All with annotations and runbook URLs.

## 3.3 Structured Logging + Metrics

5 CloudWatch log groups (30-day retention), correlation ID propagation, sensitive field redaction, 3 metric filters, 2 Insights queries. 28 Prometheus metrics covering HTTP, database, cache, storybook pipeline, AI costs, reading sessions, auth, CDN, and NATS.

# 4. Path C Details

## 4.1 Five-Stage Quality Gate

Stage 1 (Automated): 7 parallel checks with weighted scoring (100pt). Decodability 25pt, vocabulary 10pt, text safety 20pt, image safety 15pt, audio quality 10pt, structure 10pt, metadata 10pt. Pass ≥ 60 with no blocking issues. Stage 2 (AI Review): Claude rubric with 6 criteria (1-5 each). Approve ≥ 70, Revise 40-69, Reject < 40. Stage 3 (Peer Review): 2+ educators matched by phase expertise. XP: base 50 + comments + time + detail * tier multiplier. Stage 4 (Pilot): 7-day cohort test against phase-specific benchmarks. Stage 5 (Publication): Manual with audit trail.

## 4.2 Content Safety

Image moderation (Rekognition, 0.7 confidence, 8 blocked + 3 warning categories). Bias detection (gender pronoun analysis, activity stereotyping). DynamoDB audit trail. Lambda bridge function. Complete Terraform.

# 5. Cumulative Metrics

| Metric | Value |
| --- | --- |
| Total Lines | ~133,883 (Sprints 1-24) |
| Terraform Files | 34 (30 S23 + 4 Grafana provisioning) |
| Test Cases | ~920 |
| Dashboards | 5 Grafana dashboards, 31 panels |
| Alert Rules | 11 with PagerDuty + Slack routing |
| Prometheus Metrics | 28 custom application metrics |
| Review Pipeline | 5-stage quality gate, fully typed |
| API Endpoints | 12 fully typed in SDK |
| Infrastructure | VPC + RDS + Redis + S3 + CDN + Auth0 + APIGW + NATS + ECS + CI/CD + Grafana |