SCHOLARLY PLATFORM

Sprint 28 — FINAL SPRINT

Self-Composing Interface: Phases 5–6 + Production Ready

16 February 2026

# 1. Sprint Summary

Sprint 28 completes the Scholarly Platform. Where Sprint 27 installed the intelligent wayfinding system (Phases 1-4), Sprint 28 adds the institutional authority layer (Phase 5), the multi-device nervous system (Phase 6), the user settings page, and end-to-end verification across 7 scenarios. All 35 files / 18,263 lines of the self-composing interface are now integrated into the production codebase. No two users see the same navigation. The platform is production-ready.

| Metric | Value |
| --- | --- |
| Sprint Lines | 1,160 (937 integration + 214 tests + 9 base) |
| Test Cases | 100 (25 Phase 5 + 25 Phase 6 + 10 Settings + 20 E2E + 20 Orchestrator) |
| Self-Composing Files Integrated | 15 files / 9,873 lines (Phases 5-6) |
| Wiring Lines Added | ~209 lines (79 Phase 5 + 106 Phase 6 + 24 Settings) |
| E2E Scenarios | 7 scenarios / 35 steps covering all 6 phases |
| Breaking Changes | 0 |
| Production Readiness Checks | 26 checks, all PASS |
| Verdict | PRODUCTION READY |
| CUMULATIVE: Total Lines | ~147,359 (platform + self-composing) |
| CUMULATIVE: Total Tests | ~1,841 |
| CUMULATIVE: Sprints | 28 |
| CUMULATIVE: Self-Composing | 35 files / 18,263 lines / 6 phases |

# 2. Phase 5: Admin Push + Analytics

The institutional authority layer. When a school admin pushes "Attendance" to all teachers, it appears with a lock icon and cannot be removed. The analytics engine records every menu interaction as a lightweight event, then aggregates nightly into daily summaries showing promotion rates, decay rates, menu composition heatmaps, and seed acceptance rates.

Wiring: AdminPushPanel into admin dashboard, push-client-reception into sidebar, push expiry cron (every 15 min), analytics dashboard route (/admin/menu-analytics), analytics event emission in composing store, nightly aggregation cron (2 AM). 6 modifications, ~79 lines.

| File | Lines | Purpose |
| --- | --- | --- |
| admin-push.service.ts | 775 | Server-side CRUD with validation, audit trail, NATS events |
| push-client-reception.tsx | 648 | Client sync, store extensions, lock icon, pushed item wrapper |
| push-expiry-handler.ts | 395 | Scheduled job transitioning expired pushes (15-min interval) |
| menu-analytics.service.ts | 813 | Event recording + nightly aggregation pipeline |
| admin-push-ui.tsx | 599 | Admin dashboard panel: create, list, audit, preview |
| analytics-dashboard.tsx | 619 | Product dashboard: KPIs, heatmap, trends, role comparison |
| admin-push-analytics.css | 870 | Complete CSS with reduced-motion overrides |
| admin-push-analytics.test.ts | 975 | 68 test cases |
| TOTAL | 5,694 |  |

# 3. Phase 6: Cross-Device Sync + Mobile

The multi-device nervous system. A teacher configuring her menu on the laptop finds the same menu on the school Chromebook. Version-based sync with last-write-wins conflict resolution. Mobile bottom tabs for screens < 768px. Menu sheet with swipe dismiss. Onboarding processor maps completed steps to initial menu items. User-scoped persist keys for shared devices.

Wiring: useMenuSync hook in root layout, userId-scoped Zustand persist, MobileBottomTabs with media query breakpoint, MobileMenuSheet for "More" access, onboarding processor in completion handler, sync REST API. 6 modifications, ~106 lines.

| File | Lines | Purpose |
| --- | --- | --- |
| menu-sync.service.ts | 542 | Server sync with version comparison, conflict resolution, device tracking |
| use-menu-sync.ts | 387 | React hook: mount sync, change detection, debounced save, offline |
| mobile-bottom-tabs.tsx | 456 | Bottom tabs: anchors, push priority, ARIA labels, badges |
| mobile-menu-sheet.tsx | 523 | Bottom sheet: growing/seed/overflow items, swipe dismiss, focus trap |
| menu-settings-page.tsx | 634 | Full menu overview: grouped by state, reorder, pin, restore, sync |
| onboarding-processor.service.ts | 398 | Maps onboarding to initial menu + comfort-level calibration |
| phase-6-e2e-tests.ts | 1,239 | 65 test cases: sync, mobile, settings, lifecycle, multi-device |
| TOTAL | 4,179 |  |

# 4. E2E Verification

| Scenario | Steps | Covers |
| --- | --- | --- |
| New User Complete Lifecycle | 12 | All 6 phases: register → onboard → anchors → seeds → promote → decay → overflow → restore → push → settings |
| Cross-Device Sync | 5 | Phases 1+6: laptop edit → server sync → Chromebook receives → conflict resolution |
| Mobile Navigation | 4 | Phases 1+6: iPhone viewport → bottom tabs → sheet → resize to desktop |
| Admin Push + Expiry | 5 | Phase 5: create push → teacher sees lock → expiry cron → transitions to ACTIVE |
| Analytics Pipeline | 3 | Phase 5: interactions → nightly aggregation → dashboard renders |
| Parent Journey | 3 | Phases 1+3: 3 anchors → Progress seed → auto-add → ≤5 items total |
| Learner Journey | 3 | Phases 1+3: 3 anchors → Arena seed (from interests) → pin to ACTIVE |
| TOTAL | 35 | All 6 phases covered |

# 5. Production Readiness

26 production readiness checks across 8 categories: Architecture (4), State Machine (3), Intelligence (3), Cross-Device (3), Mobile (3), Admin (3), Accessibility (3), Testing (2), Performance (2). All PASS.

Verdict: PRODUCTION READY. All 35 files / 18,263 lines of the self-composing interface are integrated. The navigation system is intelligent, adaptive, accessible, and synchronised across devices.

# 6. Complete Self-Composing Interface

| Phase | Files | Lines | Sprint | What It Does |
| --- | --- | --- | --- | --- |
| 1: Foundation | 5 | 2,002 | 27 | Store, registry (56 tasks), sidebar, anchors, backward-compat shim |
| 2: Toast + Palette | 3 | 1,301 | 27 | Promotion toasts, auto-add confirmations, Cmd+K usage events |
| 3: Seed Engine | 6 | 3,294 | 27 | 5-signal scoring (role, temporal, history, institutional, peer) |
| 4: Decay + Overflow | 6 | 1,793 | 27 | 30d dimming, 60d overflow, reduced-motion, More drawer |
| 5: Admin Push + Analytics | 8 | 5,694 | 28 | Institutional pushes, push expiry, event recording, daily aggregation |
| 6: Sync + Mobile | 7 | 4,179 | 28 | Cross-device sync, mobile tabs, menu sheet, settings, onboarding |
| TOTAL | 35 | 18,263 | 27-28 | Complete self-composing navigation system |

# 7. Complete Platform Summary

| Sprint | Delivered | Lines |
| --- | --- | --- |
| 1-18 | Intelligence Mesh, Arena, Tokenomics, Interface Phases 1-6 | ~107,984 |
| 19 | Terraform core + Narrative generator | 2,041 |
| 20 | S3/CDN + Illustration pipeline | 2,216 |
| 21 | Auth0/API GW + Audio narration | 2,177 |
| 22 | NATS events + Interactive reader | 2,277 |
| 23 | CI/CD + Content SDK | 2,461 |
| 24 | Monitoring + Review pipeline | 2,533 |
| 25 | Load testing + Marketplace | 2,311 |
| 26 | Production + Seed library (100+ books) | 2,812 |
| 27 | Self-composing Phases 1-4 integration | 1,153 + 6,890 pre-built |
| 28 | Self-composing Phases 5-6 + E2E | 1,160 + 9,873 pre-built |
| TOTAL | 28 sprints, 35 Terraform modules, ~1,841 tests | ~147,359 |

# 8. The Journey Complete

From Sprint 1’s first ScholarlyBaseService to Sprint 28’s production-ready platform, the Scholarly system has grown from a phonics assessment engine to a living learning ecosystem. The Intelligence Mesh (BKT, gradebook, assessment) provides the brain. The Storybook Engine (narrative, illustration, audio, reader) provides the content. The Arena provides competition and engagement. The self-composing interface provides the personalised experience. And the infrastructure (Terraform, CI/CD, monitoring, security) provides the foundation.

When a teacher logs in at 7:30 AM and sees exactly three things she needs — student alerts, today’s timetable, and the attendance roll — without having configured anything, without wading through menus, without reading a manual, the self-composing interface has done its job. When a parent opens the app during their commute and sees a green light on both children’s cards in under 3 seconds, the interface has done its job. When a child taps a glowing book on the Enchanted Library shelf and a story perfectly calibrated to their phonics level begins to read itself aloud with word-by-word highlighting, the entire platform has done its job.

The railway is open. The books are on the shelves. The wayfinding adapts to every passenger. Scholarly is ready.